# Employee Referral Portal

Business Requirements Document (BRD)

Version: 1.0

Status: Draft

Prepared By: Business Analyst

Date: October 21, 2026

# 1. Document Overview

## 1.1 Purpose

This document defines the business requirements for the Employee Referral Portal. It describes the business problem, business objectives, project scope, stakeholders, business requirements, business rules, assumptions, dependencies, risks, and non-functional requirements.

The document serves as a reference for stakeholders, developers, testers, and other project team members throughout solution development and validation.

# 2. Business Background

## 2.1 Problem Statement

The organization needs an organized process for managing employee referrals for open job positions. Without a centralized referral process, employees may have limited visibility into referral progress, while HR personnel and recruiters may face challenges in tracking submissions, managing candidate information, and communicating referral outcomes.

## 2.2 Business Need

The organization requires a centralized Employee Referral Portal that enables employees to submit external candidate referrals and monitor their progress. HR personnel and recruiters need capabilities to manage job openings, review submitted referrals, update referral statuses, and communicate outcomes to referring employees.

## 2.3 Proposed Business Solution

Develop an Employee Referral Portal that provides a common platform for referral submission, job opening management, referral review, status tracking, and notifications. The solution will support the referral process from submission through the recording and communication of the final outcome. It will provide role-based access to referral information and management functions.

# 3. Business Objectives and Success Criteria

## 3.1 Business Objectives

The primary business objectives of the Employee Referral Portal are to:

- Establish a centralized platform for managing employee referrals for open job positions.

- Simplify the process of submitting external candidate referrals.

- Provide employees with visibility into the progress of their submitted referrals.

- Enable HR personnel and recruiters to manage job openings and review referrals efficiently.

- Improve communication between HR personnel, recruiters, and referring employees regarding referral status and outcomes.

- Improve the accuracy and consistency of referral records by maintaining referral information in a centralized system.

## 3.2 Success Criteria

The success of the Employee Referral Portal will be evaluated using the following proposed criteria:

- Employees can view available job openings and submit external candidate referrals through the portal.

- Employees can track the status of their submitted referrals.

- HR personnel and recruiters can create and manage job openings, review referrals, and update referral statuses according to their assigned permissions.

- Employees receive notifications when relevant referral statuses or outcomes are communicated through the portal.

- Referral information is stored centrally and can be retrieved by authorized users.

- The referral process can be completed from submission through the recording and communication of the final outcome.

# 4. Project Scope

## 4.1 In Scope

The following features and activities are included in the Employee Referral Portal project:

- Job Opening Management

  - Allow HR personnel and recruiters to create, update, and manage job openings.

  - Display active job openings to employees.

- Employee Referral Submission

  - Allow employees to select an open position and submit an external candidate's details.

  - Allow employees to upload the candidate's resume as part of the referral.

- Referral Tracking

  - Allow employees to view the status of their submitted referrals.

  - Display relevant referral progress and outcomes.

- Referral Review and Status Management

  - Allow HR personnel and recruiters to review submitted referrals.

  - Allow authorized users to update referral statuses and record outcomes.

- Notifications and Communication

  - Notify referring employees about relevant referral status changes and outcomes.

  - Support communication of referral progress and final decisions.

- Access Control

  - Provide employees, HR personnel, and recruiters with access to features based on their assigned roles and permissions.

## 4.2 Out of Scope

The following features and activities are excluded from this project:

- Internal job applications and internal employee career management.

- Complete recruitment management, including interview scheduling, offer management, and onboarding.

- Payroll, employee benefits, and other HR administration functions.

- External candidate self-service for submitting applications directly through the portal.

- Integration with external recruitment platforms or other enterprise systems unless approved as a separate requirement.

## 4.3 Scope Boundary

The Employee Referral Portal supports the process of referring external candidates for available job openings, from referral submission through review, status tracking, and communication of the final outcome. It does not replace the organization's complete recruitment system or support employees applying for internal positions.

# 5. Stakeholders and User Roles

5.1 Stakeholders

The following stakeholders are involved in the Employee Referral Portal project:

- Employees: Submit external candidate referrals and track the progress of their referrals.

- HR Personnel: Manage job openings, oversee referral activities, and communicate referral outcomes.

- Recruiters: Review candidate referrals, update referral statuses, and record recruitment outcomes.

- Business Stakeholders: Define business needs, confirm requirements, and approve the proposed solution.

- Development Team: Design, develop, and maintain the portal based on the approved requirements.

- Testing Team: Verify that the portal meets the approved functional and non-functional requirements.

- Business Analyst: Elicit, analyze, document, and validate business requirements and coordinate

# 6. Business Requirements

The Employee Referral Portal must support the employee referral process by providing a centralized platform for managing job openings, submitting candidate referrals, tracking progress, and communicating referral outcomes.

The following business requirements define the high-level capabilities expected from the solution.

| Requirement ID | Business Requirement | Priority |
| --- | --- | --- |
| BR-01 | The portal must allow employees to view active job openings for which external candidates can be referred. | High |
| BR-02 | The portal must allow employees to submit external candidate referrals against available job openings. | High |
| BR-03 | The portal must capture and maintain candidate information and associated resumes submitted through referrals. | High |
| BR-04 | The portal must allow employees to track the progress and outcomes of their submitted referrals. | High |
| BR-05 | The portal must allow HR personnel and recruiters to review submitted referrals. | High |
| BR-06 | The portal must allow authorized HR personnel and recruiters to create, update, and manage job openings. | High |
| BR-07 | The portal must allow authorized users to update referral statuses and record referral outcomes. | High |
| BR-08 | The portal must communicate relevant referral status updates and outcomes to referring employees. | High |
| BR-09 | The portal must provide role-based access to features and referral information. | High |
| BR-10 | The portal must maintain centralized referral records so authorized users can retrieve and review referral information. | Medium |

## 6.1 Requirement Priorities

- High: Essential for the core referral process and expected in the initial solution.

- Medium: Important for effective referral management but may be subject to prioritization during planning.

Note: These priorities are proposed for this practice project and should be validated with the business stakeholders. Detailed system behavior will be documented in the FRD.

## 6.2 Business Requirement Traceability

Each business requirement has a unique ID. These IDs will be reused in the Functional Requirements Document, user stories, and Requirements Traceability Matrix (RTM) to ensure that each requirement is addressed during development and testing.

# 7. Business Rules

The following business rules define the proposed conditions for submitting and managing referrals through the Employee Referral Portal.

| Rule ID | Business Rule |
| --- | --- |
| BRL-01 | Employees must select an available job opening when submitting a referral. |
| BRL-02 | Each referral must include the candidate information defined as mandatory by the business. |
| BRL-03 | A candidate's resume must be attached to the referral if resume submission is mandatory for the selected job opening. |
| BRL-04 | The portal must check for duplicate referrals based on the matching criteria approved by the business. |
| BRL-05 | Employees can view the progress and outcome of their own submitted referrals. |
| BRL-06 | Only authorized HR personnel and recruiters can create or update job openings. |
| BRL-07 | Only authorized users can review referrals and update referral statuses. |
| BRL-08 | Referral status updates and final outcomes must be communicated to the referring employee according to the approved notification rules. |
| BRL-09 | Access to candidate information must follow the permissions assigned to each user role. |
| BRL-10 | Referral records must be retained and handled according to the organization's approved data-retention and privacy policies. |

## 7.1 Business Rule Clarifications

The following details require confirmation from the business stakeholders:

- Mandatory candidate information and whether a resume is required for every referral.

- Duplicate referral criteria, including whether the same candidate can be referred for different job openings.

- The permitted referral statuses and the conditions for changing them.

- The notification events and communication channels.

- Candidate information access permissions and data-retention policies.

# 8. Assumptions and Dependencies

## 8.1 Assumptions

The following assumptions are used for planning the Employee Referral Portal and require validation with the business stakeholders.

- Employees, HR personnel, and recruiters will have access to the portal based on their assigned roles.

- HR personnel or recruiters will maintain the job openings available for employee referrals.

- Employees will submit referrals only for external candidates.

- Candidate information and resumes will be collected through the referral submission process.

- The business will define the referral statuses and the conditions for updating them.

- The business will define the mandatory candidate information, resume upload rules, and duplicate referral criteria.

- The organization will determine how and when referral status updates and outcomes are communicated to employees.

## 8.2 Dependencies

The successful implementation of the portal depends on the following:

- Business Requirements Approval: Stakeholders must review and approve the business requirements, business rules, and project scope.

- Job Opening Information: HR personnel or recruiters must provide and maintain accurate job opening information.

- User Authentication and Access: An approved method must be available to authenticate users and enforce role-based permissions.

- Resume Storage: The solution must have an approved mechanism for storing and retrieving candidate resumes securely.

- Notification Mechanism: An approved notification service or communication method must be available if automated notifications are included.

- Privacy and Data Retention Policies: The organization must provide applicable policies for handling and retaining candidate information.

- Development and Testing Resources: Development and testing teams must be available to implement and validate the approved requirements.

## 8.3 Items Requiring Confirmation

The following items must be confirmed before the relevant requirements are finalized:

- User authentication method and role permissions.

- Resume file formats, upload size limits, and storage arrangements.

- Referral status values and status transition rules.

- Notification channels and notification triggers.

- Candidate data privacy, access, and retention requirements.

# 9. Risks and Constraints

## 9.1 Project Risks

The following risks may affect the implementation of the Employee Referral Portal.

| Risk ID | Risk Description | Potential Impact | Proposed Mitigation |
| --- | --- | --- | --- |
| R-01 | Business requirements and referral rules are not clearly defined. | Rework, delays, or inconsistent system behavior. | Review requirements with stakeholders and obtain approval before development. |
| R-02 | Duplicate referral handling rules are not finalized. | Duplicate candidate records or referral disputes. | Agree on duplicate detection criteria and document the approved rules. |
| R-03 | Candidate resumes or personal information are not handled securely. | Privacy concerns and potential policy violations. | Define access permissions, secure storage, and data-retention requirements. |
| R-04 | Referral status updates are delayed or inaccurate. | Employees may receive incomplete or outdated information. | Define status ownership, update rules, and notification triggers. |
| R-05 | Job opening information is outdated or incomplete. | Employees may submit referrals for unsuitable or unavailable positions. | Assign responsibility for maintaining accurate job opening information. |
| R-06 | Stakeholder feedback or approvals are delayed. | Requirements finalization and implementation may be delayed. | Establish review timelines and identify decision-makers. |

## 9.2 Project Constraints

The project must consider the following constraints:

- Project Scope: The solution covers external candidate referrals and excludes internal job applications and complete recruitment management.

- Access Control: Users must access portal features and candidate information according to their assigned permissions.

- Data Privacy: Candidate information and resumes must be handled according to applicable organizational policies and requirements.

- Business Policies: Referral processing, status changes, notifications, and data retention must follow approved business rules.

- Resource Availability: Project delivery depends on the availability of business stakeholders, developers, and testers.

## 9.3 Risk Management

The Business Analyst will document and clarify requirement-related risks with the relevant stakeholders. The project team will review identified risks, agree on mitigation actions, and track unresolved items during requirements analysis and solution development.

# 10. Non-Functional Requirements

The Employee Referral Portal must meet appropriate quality standards to support secure, reliable, and efficient referral management. The following non-functional requirements are proposed for stakeholder review.

| Requirement ID | Category | Non-Functional Requirement |
| --- | --- | --- |
| NFR-01 | Security | The portal must restrict access to features and candidate information based on assigned user roles and permissions. |
| NFR-02 | Data Privacy | Candidate personal information and resumes must be stored and accessed according to approved organizational privacy and security policies. |
| NFR-03 | Usability | The portal must provide a clear and consistent interface that allows employees, HR personnel, and recruiters to complete their assigned tasks. |
| NFR-04 | Performance | The portal should respond to common user actions within an acceptable time under the expected workload. |
| NFR-05 | Availability | The portal should be available during the operating periods agreed upon by the business. |
| NFR-06 | Reliability | The portal must preserve submitted referral information and provide accurate referral status information. |
| NFR-07 | Compatibility | The portal should work with the browsers and devices supported by the organization. |
| NFR-08 | Maintainability | The solution should support updates and corrections without unnecessarily disrupting existing referral records or core functionality. |
| NFR-09 | File Upload | The portal must validate uploaded resumes against the file types and size limits approved by the business. |
| NFR-10 | Auditability | The solution should record relevant referral status changes and administrative actions where required by organizational policy. |

## 10.1 Validation of Non-Functional Requirements

The following details must be confirmed with the relevant stakeholders and technical team:

- Expected response times for common user actions.

- Required portal availability and maintenance windows.

- Supported browsers and devices.

- Permitted resume file formats and maximum upload sizes.

- Security, privacy, audit logging, and data-retention requirements.

- Expected number of users and referral submissions.

# 11. Success Measures and Approval

## 11.1 Success Measures

The success of the Employee Referral Portal will be evaluated using the following proposed measures:

| Measure ID | Success Measure | Evaluation Method |
| --- | --- | --- |
| SM-01 | Employees can view active job openings and submit external candidate referrals. | Validate referral submission through user acceptance testing. |
| SM-02 | Employees can track the progress of their submitted referrals. | Verify that employees can access accurate referral statuses. |
| SM-03 | HR personnel and recruiters can manage job openings and review referrals. | Test the job management and referral review workflows. |
| SM-04 | Referral status changes and outcomes are communicated as agreed. | Verify the approved notification scenarios. |
| SM-05 | Access to candidate information follows assigned permissions. | Test access permissions for each user role. |
| SM-06 | Referral records are maintained accurately throughout the referral process. | Verify that submitted information and status updates are retained correctly. |

## 11.2 BRD Review and Approval

The Business Requirements Document must be reviewed by the relevant business stakeholders before the requirements are treated as approved.

The proposed approval process is as follows:

- The Business Analyst prepares and reviews the BRD for completeness and consistency.

- HR representatives and recruiters review the business requirements, scope, business rules, and expected outcomes.

- Business stakeholders provide feedback and request clarifications where necessary.

- The Business Analyst updates the document based on the agreed feedback.

- The designated business owner or project sponsor approves the final BRD.

## 11.3 Approval Record

The following table can be completed when the document is formally reviewed and approved.

| Role | Name | Approval Date | Status |
| --- | --- | --- | --- |
| Business Owner / Project Sponsor | To be confirmed | To be confirmed | Pending |
| HR Representative | To be confirmed | To be confirmed | Pending |
| Recruitment Representative | To be confirmed | To be confirmed | Pending |